UNIVERSITY OF INFORMATION TECHNOLOGY, VNU-HCM

FACULTY OF SOFTWARE ENGINEERING

TEST PLAN – TEST CASE SPECIFICATION

| Artifact Name | TEST PLAN – TEST CASE SPECIFICATION |
| --- | --- |
| Artifact Code | ERS |
| Artifact Version | 1.0 |
| Project Name | Event Registration System |
| Project Code | ERS-SE113-Q21 |
| Course | SE113.Q21 - Software Verification |
| Project Duration | 26/01/2026 - 02/05/2026 |

|  | Author | Reviewer | Approver |
| --- | --- | --- | --- |
| Name: | Truong Thien Phu; Mai Xuan Tuan | Nguyen Thi Thanh Truc | Nguyen Thi Thanh Truc |
| Position: | Author / Student Team | Reviewer | Approver / Instructor |
| Date: | 02-May-2026 | 09-June-2026 | 09-June-2026 |

REVISION HISTORY

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| 26-Jan-2026 | 0.1 | Initialized the test scope, reference documents, and initial test plan. | Truong Thien Phu |
| 15-Feb-2026 | 0.2 | Added test objectives, test strategy, test environment, and team responsibilities. | Truong Thien Phu; Mai Xuan Tuan |
| 10-Mar-2026 | 0.3 | Completed the system test case list and unit/service tests by functional group. | Group 11 |
| 31-Mar-2026 | 0.4 | Updated test execution results, defect logs, and retest/regression process. | Group 11 |
| 20-Apr-2026 | 0.5 | Added Playwright automation, seeded data, evidence, and traceability mapping. | Mai Xuan Tuan |
| 02-May-2026 | 1.0 | Baselined the final version according to the Test Plan template, with finalized deliverables and acceptance criteria. | Truong Thien Phu |

Table of Contents

I. INTRODUCTION	3

1. Background	3

2. References	3

3. Code Freeze Date	3

4. Change Control	4

II. ITEMS TO BE TESTED	4

1. System Test	4

2. Units/Sub Systems to be tested	4

3. Features/Functionality to be tested	4

4. Features excluded from Testing	5

5. Test Schedule	5

6. Responsibility	6

III. TESTING METHODOLOGY	6

1. Test Deliverables	6

2. Defect Log	6

3. Defect Measures	6

4. Test Design Techniques	7

5. Test Levels and Acceptance Criteria	7

6. Entry Criteria, Exit Criteria and Suspension	8

7. Test Case Specification Summary	8

8. Automation Test Specification	8

9. Requirement Traceability Matrix	9

10. Execution Summary and Quality Assessment	9

IV. HARDWARE/SOFTWARE	10

Final Notes	10

# I. INTRODUCTION

The primary goal of this document is to establish a plan for the activities that will verify Event Registration System as a high quality product that meets the needs of the course project and business users. These activities focus upon identifying the items to be tested, testing approach, roles and responsibilities, release criteria, hardware/software environment, defect handling, and final testing evidence.

## 1. Background

Event Registration System is a web-based system that supports user registration/login, profile management, event listing and event detail viewing, ticket reservation and cancellation, registration history tracking, QR-based wallet top-up, transaction management, event request submission, and in-app notifications. For administrators, the system supports event management, event request approval/rejection, attendee list review, issue handling, and operational analytics.

This document is prepared for the final phase of the SE113.Q21 - Software Verification course, with the project period from 26/01/2026 to 02/05/2026. The content is organized according to the Test Plan template while preserving all testing information developed by the team: scope, strategy, environment, test cases, automation, traceability, defect logs, and quality summary.

## 2. References

ISO/IEC/IEEE 29119-3:2013, Software and systems engineering - Software testing - Part 3: Test documentation. International Organization for Standardization / International Electrotechnical Commission / IEEE.

ISO/IEC/IEEE 29119-4:2015, Software and systems engineering - Software testing - Part 4: Test techniques. International Organization for Standardization / International Electrotechnical Commission / IEEE.

IEEE Std 829-2008, IEEE Standard for Software and System Test Documentation. IEEE Computer Society. DOI: 10.1109/IEEESTD.2008.4578383.

International Software Testing Qualifications Board (ISTQB). (2023). Certified Tester Foundation Level Syllabus, Version 4.0. ISTQB.

Myers, G. J., Sandler, C., & Badgett, T. (2011). The Art of Software Testing (3rd ed.). John Wiley & Sons.

Ammann, P., & Offutt, J. (2016). Introduction to Software Testing (2nd ed.). Cambridge University Press.

Beizer, B. (1990). Software Testing Techniques (2nd ed.). Van Nostrand Reinhold.

Bertolino, A. (2007). Software testing research: Achievements, challenges, dreams. Future of Software Engineering (FOSE'07), 85-103. IEEE Computer Society. DOI: 10.1109/FOSE.2007.25.

Anand, S., Burke, E. K., Chen, T. Y., Clark, J., Cohen, M. B., Grieskamp, W., Harman, M., Harrold, M. J., & McMinn, P. (2013). An orchestrated survey of methodologies for automated software test case generation. Journal of Systems and Software, 86(8), 1978-2001. DOI: 10.1016/j.jss.2013.02.061.

Jia, Y., & Harman, M. (2011). An analysis and survey of the development of mutation testing. IEEE Transactions on Software Engineering, 37(5), 649-678. DOI: 10.1109/TSE.2010.62.

Tran, H. K. V., Unterkalmsteiner, M., Borstler, J., & Ali, N. B. (2021). Assessing test artifact quality: A tertiary study. Information and Software Technology, 139, Article 106620. DOI: 10.1016/j.infsof.2021.106620.

Pressman, R. S., & Maxim, B. R. (2020). Software Engineering: A Practitioner's Approach (9th ed.). McGraw-Hill Education.

## 3. Code Freeze Date

Production code for Event Registration System is frozen on 21/04/2026 for final regression, retest and report consolidation. Any functional change after the code freeze date must be treated as a change request and must be reviewed for impact on test scope, test data, automation scripts, defect status and final deliverables.

## 4. Change Control

After baseline, all changes must be approved and documented by the project team. If a change is necessary, the impact to development and testing must be agreed upon by the test lead, development lead and project owner. This may affect planned completion date, regression scope, defect retest scope and automation evidence. For the final submission, any deferred issue must include reason and affected requirement/test mapping.

# II. ITEMS TO BE TESTED

## 1. System Test

The following list describes the system test services from the template and how each service is applied to Event Registration System.

| Service | Applicability | Plan / Scope |
| --- | --- | --- |
| Performance Testing | In scope - limited | Verify that main pages and critical operations respond within acceptable project-level time. Dashboard/detail should respond in about 3 seconds in test environment; booking/top-up/moderation must return success/failure clearly without hanging. |
| Windows/Internet GUI Standards | In scope | Verify consistent layout, form validation, button labels, message display, responsive behavior and basic usability on desktop browser. |
| Platform Testing | Partially in scope | Primary browser is Chromium/Chrome through Playwright. Manual checks may be run on current desktop browser; native mobile app is excluded. |
| Localization | Partially in scope | Verify Vietnamese UI text, date/amount display and validation messages used in the course project. Multi-language switching is excluded. |
| Stress Testing | Out of scope for production scale | Only light repeated execution is included. Large-scale concurrent production load is excluded. |
| Conversion | Out of scope | No legacy data migration is required for this release. |
| Parallel Testing | Out of scope | There is no existing live system to compare in parallel. |
| Regression of unchanged functionality | In scope | Run related regression after bug fixes, especially authentication, booking, wallet, admin approval and notification flows. |
| Automated Testing | In scope | Use Playwright with seeded mock database to automate 8 critical smoke/end-to-end scenarios. |
| Installation Testing | Limited | Verify local test server and dependencies can start for testing; production installer is not part of scope. |
| End-to-End / Interface Testing | In scope | Verify flows across UI, backend API and database state for login, booking, cancellation, QR top-up, request submission, admin approval and notification. |
| Usability | In scope | Verify clear labels, friendly errors, visible status and easy completion of core user/admin flows. |
| User's Guide / Training Guides | Out of scope | No separate user guide/training guide is delivered; SRS and test documents are used for academic evaluation. |
| Guerilla Testing | Optional | Exploratory checks may be used to find unexpected UI/flow issues, but not counted as formal pass/fail evidence. |
| Security Testing | In scope - functional | Verify authentication, role-based access, token requirement, ownership checks and validation. Deep penetration testing is excluded. |
| Network Testing | Out of scope | No network latency/loss simulation is planned. |
| Hardware Testing | Out of scope | No special hardware or faulty device testing is required. |
| Duplicate Instances of Application | Limited | Covered indirectly by double-click/repeated request/idempotency checks for booking and refund-sensitive flows. |
| Temporal Testing | In scope | Verify QR expiration, event status by time, past/future events and date range analytics where applicable. |
| Disaster Recovery | Out of scope | Backup/restore and production disaster recovery procedures are not required in this course release. |
| Input and Boundary Tests | In scope | Apply equivalence partitioning and boundary value analysis for email, password, quantity, amount, status, role, date range and review note. |
| Out of Memory Tests | Out of scope | Memory leak and low-memory testing are not planned for final course submission. |

## 2. Units/Sub Systems to be tested

| Sl | Unit/Sub System | Scope |
| --- | --- | --- |
| 1 | Account & Authentication | register_user, authenticate, logout/session, reset_password, profile update, role claims. |
| 2 | Event Discovery | Event dashboard, event detail, filters/search, event status visibility, capacity display. |
| 3 | Reservation & Capacity | register_for_event, cancel_registration, remaining seats, booking limits, refund policy. |
| 4 | Wallet & Transactions | top_up_wallet, confirm_top_up_wallet, payment transaction, refund transaction, transaction history. |
| 5 | Event Request & Admin Workflow | User request submission/edit/withdraw, admin approve/reject, status transition and review note. |
| 6 | Notification, Issue Report & Analytics | Notification lifecycle, read/unread badge, issue report, admin dashboard and analytics filters. |
| 7 | Infrastructure & Test Data | MongoDB/mock DB, seeded demo data, FastAPI/TestClient, Playwright browser execution. |

## 3. Features/Functionality to be tested

| Feature Group | No. of System Test Cases | Functionality to be tested |
| --- | --- | --- |
| Authentication & Security | 43 | Account registration, login, session handling, forgot/reset password, password change, profile update, and user/admin authorization. |
| Events & Reservations | 46 | Event dashboard, event detail page, search/filter, ticket reservation, capacity checking, registration cancellation, and registration history. |
| Billing & Transactions | 37 | User wallet, QR top-up, top-up confirmation, transaction history, sufficient/insufficient balance, and money/ticket consistency. |
| Event Request & Admin Workflow | 39 | User submits/edits/withdraws event organization requests; Admin approves/rejects requests, manages events, and reviews attendee lists. |
| Notifications, Issue Report & Analytics | 35 | Notification lifecycle, read/unread state, issue reports, admin analytics, and basic operational statistics. |

| Function ID | Sub-function | Total | Pass | Fail | Untested |
| --- | --- | --- | --- | --- | --- |
| F1.1 | Account registration | 11 | 11 | 0 | 0 |
| F1.2 | Login | 8 | 8 | 0 | 0 |
| F1.3 | Password recovery | 7 | 7 | 0 | 0 |
| F1.4 | Password change | 7 | 7 | 0 | 0 |
| F1.5 | Profile update | 10 | 10 | 0 | 0 |
| F2.1 | Event list display | 5 | 5 | 0 | 0 |
| F2.2 | Event detail viewing | 7 | 7 | 0 | 0 |
| F2.3 | Ticket reservation | 20 | 20 | 0 | 0 |
| F2.4 | Registration cancellation | 10 | 10 | 0 | 0 |
| F2.5 | Registration history | 4 | 4 | 0 | 0 |
| F3.1 | Top-up wallet (QR top-up) | 11 | 11 | 0 | 0 |
| F3.2 | Confirm top-up | 9 | 9 | 0 | 0 |
| F3.3 | Transaction history | 17 | 17 | 0 | 0 |
| F4.1 | Event request submission | 14 | 14 | 0 | 0 |
| F4.2 | Edit / delete request | 9 | 9 | 0 | 0 |
| F4.3 | Admin moderate | 16 | 16 | 0 | 0 |
| F5.1 | Notifications | 14 | 14 | 0 | 0 |
| F5.2 | Issue Report | 8 | 8 | 0 | 0 |
| F5.3 | Admin Analytics | 13 | 13 | 0 | 0 |

## 4. Features excluded from Testing

| Description of Excluded Item | Reason Excluded |
| --- | --- |
| Real banking/payment gateway | QR top-up is tested by the system's simulation mechanism. Real bank transfer and production financial settlement are excluded. |
| Large-scale production load testing | The project only verifies functional correctness and limited performance in local/course test environment. |
| Native mobile application | The system is a web application. Responsive UI may be checked, but native iOS/Android app testing is excluded. |
| Real email/SMS/push notification | In-app notification is in scope. Real external delivery providers are not configured for final course testing. |
| Deep penetration testing | Security tests focus on token, role, ownership and validation. Professional pentest is outside the academic scope. |
| Legacy data conversion | No legacy system or migration dataset is part of this release. |
| Disaster recovery and backup/restore | Production support procedures are not required for the final course submission. |

## 5. Test Schedule

| Milestone | Time | Activities | Output |
| --- | --- | --- | --- |
| M1 | 26/01 - 15/02/2026 | Define scope, requirements, acceptance criteria, and test strategy. | Initial test plan. |
| M2 | 16/02 - 10/03/2026 | Design system test cases and unit tests by function/service. | Detailed test case specification. |
| M3 | 11/03 - 31/03/2026 | Execute tests, record defects, and fix logic/validation/security issues. | Test report and defect log. |
| M4 | 01/04 - 20/04/2026 | Build Playwright scenarios, seed test data, and execute UI automation. | Automation report 8/8 passed. |
| M5 | 21/04 - 02/05/2026 | Perform regression, retest, and consolidate the final report. | Final Test Plan and finalized evidence. |

## 6. Responsibility

| Member | Role | Responsibility |
| --- | --- | --- |
| Truong Thien Phu - 23521190 | Team Leader / Backend / Test Lead | Design and execute unit/API tests; verify booking, capacity, wallet, transaction, and service/API authorization logic; summarize backend defects and final report. |
| Mai Xuan Tuan - 23521714 | Frontend / QA / Automation | Design black-box tests, equivalence partitioning, and boundary value analysis; verify UI, validation, dashboard, notifications, and analytics; build Playwright scenarios. |
| Entire team | Review & Regression | Review test cases, compare against requirements, retest defects, run regression, and update the final test report/defect log. |

# III. TESTING METHODOLOGY

The system test team designs detailed test cases while the development team builds and fixes the application. Defect logs are used to track discrepancies between expected and actual results. Each build intended for final verification must pass smoke checks before full testing begins. When defects are fixed, related test cases are re-executed and regression is run for affected functions.

For Event Registration System, testing combines black-box system testing, service/unit testing, integration/API checks, UI automation, retest and regression. The project uses stable seeded data so that test results can be repeated and verified before final submission.

## 1. Test Deliverables

| Deliverable | Description |
| --- | --- |
| Test Plan | This document, including scope, approach, schedule, responsibilities, risks, criteria and environment. |
| Test Case Specification | System test cases, unit/service test cases, test data, preconditions, expected results and status convention. |
| Test Report | Summary of planned/executed/passed/failed/untested cases for system, unit/service and automation testing. |
| Defect Log | List of defects, severity, priority, status, reproduction steps, expected/actual results and retest notes. |
| Automation Evidence | Playwright test files, configuration, seed data, HTML report and execution result. |
| Traceability Matrix | Mapping between requirements, system tests, unit/service tests and automation scenarios. |

## 2. Defect Log

A defect is recorded when actual behavior differs from the expected result, or when the system violates requirements, role permissions, validation rules, data consistency, notifications or UI behavior that affects user/admin workflows.

| Status | Meaning |
| --- | --- |
| Open | New defect recorded and awaiting analysis/fix. |
| Fixed | Developer has fixed the issue and updated the related build/code. |
| Retest | Tester re-executes the referenced test case to verify the fix. |
| Closed/Verified | Fix is confirmed and the defect is closed. |
| Reopen | Previously fixed/closed defect still fails or reappears. |
| Rejected | Invalid, not reproducible, duplicate, or outside agreed scope. |
| Deferred | Valid defect moved to a later release with clear reason. |

## 3. Defect Measures

| Sl | Bug Title | Bug Initial | Feature / Description |
| --- | --- | --- | --- |
| 1 | Critical | CR | Application crash; missing posted data; blocking mismatch between requirement and system behavior; data corruption in critical flow. |
| 2 | Major | MA | Functional failure, data lost/flashing affecting database, wrong business result, wrong permission or broken report design. |
| 3 | Minor | MI | Non-blocking data display/flash issue that does not affect database, validation wording or secondary flow issue. |
| 4 | Trivial | TR | Nominal error, typo, minor UI/cosmetic issue that does not block workflow. |
| 5 | Enhancement | EN | Improvement request, cosmetic enhancement or better user experience suggestion. |

## 4. Test Design Techniques

| Technique | Application | Objective |
| --- | --- | --- |
| White-box testing | Test the service layer functions for registration, authentication, ticket reservation/cancellation, wallet, top-up, event moderation, and password reset. | Cover business logic, branches, and exceptions. |
| Black-box testing | Design tests based on input/output at the UI, API, and data state levels. | Verify user/admin behavior against acceptance criteria. |
| Equivalence Partitioning | Partition email, password, quantity, amount, status, role, and date range inputs. | Avoid duplication while covering valid and invalid classes. |
| Boundary Value Analysis | Check boundaries such as quantity 0/1/5/6, amount 0/1/max/>max, QR expiration, and review note length. | Detect faults at boundary areas. |
| State Transition Testing | Test Pending/Approved/Rejected transitions, read/unread notifications, and pending/completed/expired top-up states. | Ensure correct state transitions and prevent invalid state jumps. |
| End-to-End / Smoke Test | Use Playwright to run main browser workflows with stable seeded data. | Verify end-to-end system operation from a real user perspective. |
| Regression / Retest | Re-run related cases after defect fixes. | Ensure fixed defects do not introduce regression issues. |

## 5. Test Levels and Acceptance Criteria

| Level | Content | Evidence |
| --- | --- | --- |
| Unit Testing | Independently test each service function using mocked data to isolate logic. | 64 unit test cases. |
| Integration/API Testing | Verify endpoints, tokens, HTTP status codes, request/response data, and database interaction. | API/service cases related to each flow. |
| System Testing | Test complete functionality from the user/admin perspective. | 200 system test cases. |
| UI Automation Testing | Automate main workflows on Chromium using Playwright. | 8 Playwright scenarios, 8/8 passed. |
| Defect Retest | Retest fixed defects to move them to a closing state. | Defect log and retest results. |

| Requirement Group | Main Functions | Acceptance Criteria |
| --- | --- | --- |
| Authentication & Security | Registration, login, session, authorization | Valid email, correct password, and complete required data are processed successfully; invalid/missing data is rejected; admin APIs block normal users with 401/403 errors. |
| Reservation & Capacity | Dashboard, event detail, reservation/cancellation | Reservation is allowed only when the event still has seats, quantity is valid, and limits are not exceeded; cancellation updates registration, capacity, and refund according to policy. |
| Billing & Transactions | Wallet, QR top-up, transaction history | Booking succeeds only when the balance is sufficient; a valid top-up creates a QR/reference; a correct and unexpired confirmation increases balance and records a transaction. |
| Event Request & Admin Workflow | User request submission, Admin approval/rejection | A new request is created in Pending status; approval creates an official event; rejection stores a valid reason and sends a notification. |
| Notifications & Analytics | Notifications, reports, statistics | Notifications are sent to the correct recipient with correct read/unread state; issue reports are stored correctly; analytics reflects data according to filters. |

## 6. Entry Criteria, Exit Criteria and Suspension

| Criteria Group | Condition |
| --- | --- |
| Entry Criteria | Source code can be built/run; dependencies and test environment are installed; MongoDB/mock DB is ready. |
| Entry Criteria | Functional scope is confirmed; test accounts and basic test data are prepared. |
| Entry Criteria | Test cases have clear IDs, preconditions, test data, steps, and expected results. |
| Exit Criteria | 100% planned test cases have been executed or have a clear reason if not executed. |
| Exit Criteria | No Critical/High defect remains in active processing state for final submission. |
| Exit Criteria | Regression/retest for main defects completed; test report and defect log updated. |
| Suspension Criteria | Testing is suspended if test environment cannot start, database fails, seed data is wrong or build cannot be deployed. |
| Resumption Criteria | Testing resumes after environment is restored, test data reset and a valid build is available. |

## 7. Test Case Specification Summary

Each test case must include Test Case ID, Test Objective, Precondition, Test Data, Test Steps, Expected Result, Actual Result and Status. IDs must be unique and traceable to module/function. Expected results must be specific enough to verify UI message, HTTP status, database field, balance, capacity or status change.

| Field | Meaning | Quality Requirement |
| --- | --- | --- |
| Test Case ID | Unique identifier | No duplicate; easy to trace to module/function. |
| Test Objective | Testing goal | Describe exact behavior to verify. |
| Precondition | State before test | Specify login role and required event/wallet/request data. |
| Test Data | Input data or data state | Include valid, invalid or boundary data where applicable. |
| Test Steps | Execution steps | Detailed enough for another tester to repeat. |
| Expected Result | Expected outcome | Specific UI/API/DB/status/balance/capacity result. |
| Actual Result | Observed outcome | Filled during execution. |
| Status | Test conclusion | Pass/Fail/Untested/N/A or P/F/NT consistently. |

| Function / Service | No. of Test Cases | Coverage |
| --- | --- | --- |
| register_user | 11 | Email, password, DOB, duplicate email, hash password, default balance. |
| authenticate | 8 | Normalize email, password check, banned user, token/session. |
| register_for_event | 11 | Event status, capacity, balance, limit 5 tickets, create registration. |
| cancel_registration | 8 | Ownership, event status, refund policy. |
| top_up_wallet | 7 | Valid/boundary amount, pending top-up, QR and expires_at. |
| confirm_top_up_wallet | 6 | Reference, pending/completed/expired status, 30-second limit. |
| moderate_owned_event | 7 | Admin role, pending status, approve/reject, review_note boundary. |
| reset_password | 6 | Email/DOB match, new password valid and different from old password. |

| ID | Objective | Precondition / Test Data | Expected Result |
| --- | --- | --- | --- |
| M1-02 | Registration with an existing email is rejected. | Existing user with same normalized email. | No new user created; duplicate email error displayed. |
| M2-31 | Ticket reservation at the boundary limit of 5 tickets per user per event. | Logged-in user; event has capacity; total quantity reaches exactly 5. | Booking successful; registration active; capacity/balance updated correctly. |
| M3-05 | QR top-up expires after 30 seconds. | Pending top-up created and time exceeds 30 seconds. | Cannot confirm; top-up rejected or becomes expired. |
| M4-25 | Admin rejects a request with a valid review note. | Pending request; valid admin token; valid review note. | Request becomes rejected, review note stored and owner notified. |
| M5-11 | Unread badge counts only unread notifications of the current user. | Multiple read/unread notifications from many users. | Badge reflects only unread notifications of current user. |
| UTC-register-event | Insufficient balance branch during ticket reservation. | Balance smaller than total price; event still has seats. | Function raises insufficient balance error; no registration created; capacity unchanged. |

## 8. Automation Test Specification

UI automation is used as a smoke/end-to-end test suite to verify that critical flows work through the browser. It does not replace all manual/system test cases, but it reduces regression risk for the main workflows before final acceptance.

| Item | Value |
| --- | --- |
| Tool | Playwright Automation Testing |
| Base URL | http://127.0.0.1:10104 |
| Environment | APP_USE_MOCK_DB=true, APP_SEED_DEMO=true |
| Browser | Chromium/Chrome |
| Execution Result | 8 passed / 8 total tests; duration 13.6 seconds. |

| Scenario Code | Feature Group | Automated Test Content | Status |
| --- | --- | --- | --- |
| AUTH | User authentication | Registration, invalid login, successful login | Passed |
| EVDASH | Dashboard & event detail | Display event list, search/open event detail | Passed |
| RESERVE | Reserve and cancel tickets | Create a ticket reservation and cancel it on the detail page | Passed |
| CAPACITY | Quantity limit & capacity | Boundary quantity 5 is accepted, quantity 6 is rejected | Passed |
| BILLQR | E-wallet & QR top-up | Create QR, lock the form, confirm payment, record transaction | Passed |
| REQSUB | Event request submission | Submit request and verify user notification | Passed |
| ADMINAPR | Admin approves/rejects requests | Approve/reject request in the management queue | Passed |
| NOTIFY | Notification | Notification after approval contains a link to event detail | Passed |

## 9. Requirement Traceability Matrix

| Req ID | Requirement | System Test Mapping | Unit/Service Mapping | Automation Mapping |
| --- | --- | --- | --- | --- |
| FR-01/FR-02 | Registration, login, session authentication | Authentication & user profile | register_user, authenticate | AUTH |
| FR-03 | Password recovery/change, profile | Authentication & user profile | reset_password | - |
| FR-06/FR-07 | Ticket reservation, giới hạn số lượng, sức chứa | Events & ticket reservation | register_for_event, cancel_registration | RESERVE, CAPACITY |
| FR-10/FR-11 | User wallet, QR top-up, transaction history | E-wallet & transactions | top_up_wallet, confirm_top_up_wallet | BILLQR |
| FR-13/FR-16 | Event requests and Admin moderation | Event organization requests & administration | moderate_owned_event | REQSUB, ADMINAPR |
| FR-18 | Notification Lifetime Cycle | Notifications, error reports & statistics | Related notification service | NOTIFY |
| NFR-01 | Money/ticket/transaction data consistency | Events, wallet and transactions | register_for_event, top_up_wallet, confirm_top_up_wallet | RESERVE, BILLQR |
| NFR-02 | Security and authorization | Authentication, administration, analytics | authenticate, moderate_owned_event | AUTH, ADMINAPR |

## 10. Execution Summary and Quality Assessment

| Test Set | Total | Passed | Failed | Untested/Skipped | Comment |
| --- | --- | --- | --- | --- | --- |
| System test | 200 | 200 | 0 | 0 | Covers main user/admin flows at system level. |
| Unit/service test | 64 | 64 | 0 | 0 | Covers service logic and business branches. |
| UI automation | 8 | 8 | 0 | 0 | 8 Playwright scenarios passed. |

| Defect Group | Total | Open | Fixed | Closed/Verified | Reopen | Rejected/Deferred | In Progress |
| --- | --- | --- | --- | --- | --- | --- | --- |
| System defects | 50 | 15 | 17 | 15 | 3 | 0 | 0 |
| Unit/service defects | 20 | 4 | 8 | 4 | 1 | 0 | 3 |

The system test suite covers the main user and administrator workflows, including valid cases, invalid cases, and important boundary cases.

The unit/service test suite verifies core functions related to authentication, ticket reservation/cancellation, wallet handling, top-up, event moderation, and password reset.

The Playwright automation suite confirms that important end-to-end workflows run successfully in the browser with stable seeded data.

The defect logs help the team track quality, classify severity/priority, and perform retesting after fixes.

# IV. HARDWARE/SOFTWARE

| Type | Machine Name | Purpose | Owner | H/W | S/W |
| --- | --- | --- | --- | --- | --- |
| Development / Test Machine | Local PC / Laptop | Develop and execute tests | Team | CPU i5/Ryzen 5 or higher, 8GB RAM minimum | Windows 10/11 or compatible OS |
| Backend Server | Localhost | Run application API for system/API testing | Developer | 2+ CPU cores, 4GB RAM | FastAPI, Python 3.9+, uvicorn |
| Database Server | Local MongoDB / Mock DB | Store test data for integration/E2E | Developer/QA | Local storage, seed data reset | MongoDB; mongomock/mock DB for stable automation |
| Client Browser | Chrome/Chromium | Manual UI test and Playwright execution | QA | Standard desktop browser environment | Chromium/Chrome, Playwright |
| Automation Runner | Local automation environment | Execute smoke/end-to-end scenarios | QA | Stable network to localhost | Node.js/Playwright or project automation setup |
| Test Management | Document repository | Maintain test plan, test cases, defect log and report | Team | Standard office environment | Microsoft Word/LibreOffice, spreadsheet or defect log file |

## Final Notes

This test plan follows the required Test Plan template structure. Detailed test cases, automation evidence and defect log are treated as supporting deliverables of this plan. The final acceptance of the project should be based on the traceability between requirements, test execution result, defect status and automation evidence.

==========THE END=========